REV3 - Remote Control of Your Lego EV3
ECE 573, Spring 2016
Project
Beta Release
April 15, 2016
Team: bpwalsh

---
REV3 Beta Release Tasks: Planned vs Completed
Task	Target / Release	Requirements Addressed	Responsible Team Member	Status
Drive control screen UI finalized and implemented	Beta	B.2.1,A.2.2,A.2.3 (Partial)	Bryan Walsh	Complete
Protocol processing implemented and tests developed(Transmit Command Use Case)	Beta	B.3.1,B.3.2	Bryan Walsh	Complete
Start up use case implemented and tests developed	Beta	B.1.1	Bryan Walsh	Complete
Turn command (Gyro) implemented and tests developed	Beta	B.2.5	Bryan Walsh	Complete
Set power level (GUI) implemented and tests developed	Beta	B.2.1	Bryan Walsh	Complete
Turn command (GUI) implemented and tests developed	Beta	A.2.2	Bryan Walsh	Complete
Beta release testing conducted according to Requirements Verification Plan.	Beta		Bryan Walsh	Complete

---
Reference Filter For Sensor Based Turn:
Phone at 0 Degrees Rotation
Complimentary Filter
Eliminates Gyro Drift
Uncorrected Gyro Estimate
with Gyro Drift
REV3 Turn Filter Tested To Be Within 0.00001 Of
 Reference Implementation

---
Reference Filter For Sensor Based Turn:
Phone Rotated Left to 180 Degrees
Accelerometer Roll Estimate Flips,
Correctly Handled by
Complimentary Filter
Command Capped
at -100
REV3 Turn Filter Tested To Be Within 0.00001 Of
 Reference Implementation

---
REV3 Alpha Release Tasks: Planned vs Completed
Task	Target / Release	Requirements Addressed	Responsible Team Member	Status
Initial Drive Control Screen UI Developed	Alpha	B.2.1,A.2.2,A.2.3 (Partial)	Bryan Walsh	Complete
Drive Control UI Activity Callbacks Implemented	Alpha	B.2.1,A.2.2,A.2.3 (Partial)	Bryan Walsh	Complete
Configuration Dialog Implemented	Alpha	B.1.1 (Partial)	Bryan Walsh	Complete
Command Processor Stubbed Out	Alpha	X.2.X (Partial)	Bryan Walsh	Complete
Protocol Processor Stubbed Out	Alpha	X.3.X (Partial)	Bryan Walsh	Complete
Protocol Finalized, Command Recording Implemented	Alpha	B.3.1,B.3.2 (Partial)	Bryan Walsh	Protocol Finalized/Recording Not Implemented
Turn Command (Gyro) Use Case Implemented	Alpha	B.2.5 (Partial)	Bryan Walsh	Initial Implementation
Additional Items Implemented:
“About” Dialog with Licensing Information
Snazzy New REV3 Application Icon